First Iteration Report

AI Tool: Converting APIs to MCPs

Date of Submission: 29/10/2026

Supervisor: Paul Barry

Amelia Hamulewicz

C00296605

Table of Contents

What was planned:	3

Work completed:	3

What worked well/ What I learned:	4

Problems encountered:	4

Iteration 1 outcome:	4

Plan for iteration 2:	5

# What was planned:

For my first iteration, I decided to reuse a Java application I made in second year. The purpose of reusing this app was to create and get familiar with REST APIs. The app already had a GUI, a MariaDB database and functionality for managing customers, products and invoices. However, it didn’t have any REST API endpoints.

Since my project is about converting REST APIs into MCP Tools, I thought this would be a great starting point before moving onto the OpenAPI and MCP part of the project. Using an app I was already familiar with would also make it easier for me to understand how the different REST requests work.

During my internship we used a platform called Bruno to test REST APIs, so I planned to use it for this iteration to get more familiar with testing API requests.

Once I had the REST API working I wanted to look at how API can be described using OpenAPI, which is a standard way of describing a REST API, including its endpoints, inputs and responses. Having an OpenAPI file would then allow me to start experimenting with the python side of my project, which involves reading an parsing this information.

For this iteration, my main goals were to:

- Add and test a REST API for my existing Java application.

- Generate an OpenAPI description of the API.

- Look into the structure of the generated OpenAPI file.

- Start using Python to read information from it.

# Work completed:

During this iteration, I completed my main goals that I have planned:

- I added a REST API to my existing application using Spring Boot. I created GET, POST, PUT, and DELETE endpoints for my existing functionality and tested them using Bruno.

- I added springdoc library  to generate an OpenAPI file description and used Swagger UI, which was part of this library to view the endpoints.

- I looked through the generated OpenAPI.json  file to understand the structure and how the API information is stored.

- I started creating a Python parser using the built in JSON library in python. So far, it can read paths, operation IDs, methods, parameters and request bodies.

- I also added validation after I noticed some inputs weren’t showing as required in the OpenAPI file.

# What worked well/ What I learned:

Reusing my second year application worked well as I was already familiar with it, which allowed me to focus more on learning how REST APIs work.

Bruno was especially useful as I could easily send different requests and see the responses from my API. This made it easier to test endpoints and understand what was happening with each request.

I also gained a better understanding of how REST, OpenAPI, and Python work together, and how it’s information could eventually be used to create MCP Tools.

# Problems encountered:

One problem I noticed was that some inputs weren't showing as required in the OpenAPI file. After looking into this, I found that I needed to add validation to my Java API. I added the Spring Boot validation library and used annotations such as @NotBlank and @NotNull in my request classes. Springdoc could then recognise these inputs as required and show them correctly in the OpenAPI file.

I also found that parsing the OpenAPI file was more complicated than I first expected. Some inputs were stored as parameters, while others were inside request body schemas. I had to understand how these were stored and update my parser so that it could read both.

# Iteration 1 outcome:

By the end of Iteration 1, I now have a REST API that I can use for testing, an OpenAPI file describing the API, and a Python parser that could read some of the main information from this file.

I haven't started creating MCP tools yet, but I have started extracting the information that will be needed to create them.

# Plan for iteration 2:

I have already started researching the MCP Python SDK and found that tools contain information such as a name, description and input schema. Based on this, I started getting the relevant information from my OpenAPI file.

One area I want to focus on is descriptions. From my internship experience, I learned that good tool descriptions are important as they help the AI understand when and how to use a tool. However, not all OpenAPI files include useful descriptions, so I will need to look into how to handle this.

For Iteration 2, I plan to:

- Finish the parser and map the OpenAPI information to what is needed for an MCP tool.

- Look into handling missing tool descriptions.

- Use the MCP Python SDK to create tools from the OpenAPI information.

- Add functionality so that when a generated tool is called, it sends a request to the correct REST API endpoint.

- Test the generated tools using the MCP Client and check that the correct API results are returned.

- If time allows:

  - Test the conversion with different OpenAPI files.

  - Create a basic GUI where a user can drag and drop an OpenAPI file.

  - Start testing the generated tools with an AI.

The main goal for iteration 2 is to get the first OpenAPI to MCP conversion working and test that a generated tool can successfully call a REST API and return the result.